AI-Integrated Software Development SOP

Version 2.0 | February 2026 Optimized for: Lark + GitHub + GDrive | Team: 4-8 Devs (FE/BE split)

## Executive Summary

This SOP defines the standard operating procedures for AI-integrated software development across 8 phases, mapping each phase to optimal AI models, agents, and tools for maximum automation while maintaining human oversight at critical decision points.

### Model Selection Matrix (Jan 2026 Benchmarks)

点击图片可查看完整电子表格

### Tool Stack Overview

点击图片可查看完整电子表格

## Phase 1: Project Initiation

### Current Touchpoints

点击图片可查看完整电子表格

### AI Revolution

AI Module: "The Architect Agent" — LLM-based Strategy Assistant

点击图片可查看完整电子表格

Interaction Flow:

CEO provides raw voice memo or bulleted list via OpenClaw (WhatsApp/Telegram)

OpenClaw transcribes and forwards to Claude Opus 4.5 for structuring

AI analyzes historical project data (GDrive) and market trends (web search)

Generates structured Project Charter and Basic Solution Brief instantly

Claude Cowork organizes outputs into designated project folder

Automation Capabilities:

Cross-references new requirements with past Feasibility Reports to flag technical debt

Identifies resource conflicts before human review

Auto-generates PRFAQ draft from vision statement

Creates initial risk assessment based on similar past projects

Suggests optimal team composition based on tech stack requirements

Workflow Gate:

Plain Text ┌─────────────────┐ ┌─────────────────┐ ┌─────────────────┐ │ CEO Voice/Text │────▶│ OpenClaw │────▶│ Project Charter│ │ via Telegram │ │ Transcribe + │ │ + Solution Doc │ └─────────────────┘ │ Route to Opus │ └────────┬────────┘ └─────────────────┘ │ ▼ ┌─────────────────┐ ┌─────────────────┐ │ Human Review │◀────│ Risk + Team │ │ (PO + CEO) │ │ Recommendations│ └─────────────────┘ └─────────────────┘

Human Checkpoint: PO reviews AI-generated charter with CEO before Phase 2 kickoff.

## Phase 2: Research & Planning

### Current Touchpoints

点击图片可查看完整电子表格

### AI Revolution

AI Module: "Workflow Automator" — Integration Agent + Research Synthesizer

点击图片可查看完整电子表格

Interaction Flow:

Once Architect Agent finishes brief, Sisyphus orchestrates parallel research:

Librarian agent (Claude Sonnet 4.5): Searches existing codebases, docs, similar projects

Oracle agent (GPT-5.2): Analyzes architecture patterns, suggests tech stack

Auto-creates GitHub repo structure with AGENTS.md, proper branch protection

Generates first draft of User Stories by analyzing project brief

Creates Lark project workspace with task templates

Automation Capabilities:

Reduces "Meeting to Documentation" time by 80%

Auto-populates task templates based on identified User Stories

Assigns initial labels and creates milestone structure

Generates technical spike tickets for high-uncertainty areas

Creates dependency graph for identified features

Sisyphus Delegation Pattern:

Plain Text ┌─────────────────────────────────────────────────────────────────┐ │ SISYPHUS ORCHESTRATOR │ │ (Claude Opus 4.5 + 32K thinking) │ ├─────────────────────────────────────────────────────────────────┤ │ │ │ ┌──────────────┐ ┌──────────────┐ ┌──────────────┐ │ │ │ LIBRARIAN │ │ ORACLE │ │ EXPLORE │ │ │ │ Claude Sonnet│ │ GPT-5.2 │ │ Grok Code │ │ │ │ Doc research │ │ Architecture │ │ Codebase │ │ │ │ Examples │ │ Debugging │ │ Search │ │ │ └──────────────┘ └──────────────┘ └──────────────┘ │ │ │ │ ┌──────────────┐ ┌──────────────┐ ┌──────────────┐ │ │ │ FRONTEND │ │ ULTRABRAIN │ │ MULTIMODAL │ │ │ │ ENGINEER │ │ Claude Opus │ │ LOOKER │ │ │ │ Gemini 3 Pro │ │ Deep logic │ │ Image/PDF │ │ │ │ UI/UX work │ │ Architecture │ │ Analysis │ │ │ └──────────────┘ └──────────────┘ └──────────────┘ │ │ │ └─────────────────────────────────────────────────────────────────┘

Human Checkpoint: Dev Lead reviews auto-generated milestones and tech stack recommendations with PO.

## Phase 3: Design & Architecture

### Current Touchpoints

点击图片可查看完整电子表格

### AI Revolution

AI Module: "Design Intelligence" — Architecture & UI Agent System

点击图片可查看完整电子表格

Interaction Flow:

Dev Lead describes system requirements to Sisyphus

Ultrabrain agent (Opus 4.5) generates:

System architecture diagrams (Mermaid)

Database schema recommendations

API contract drafts (OpenAPI 3.1)

Frontend Engineer agent (Gemini 3 Pro) produces:

Component hierarchy

State management recommendations

UI/UX pattern suggestions based on requirements

Automation Capabilities:

Generates ERD from natural language descriptions

Creates sequence diagrams for complex flows

Auto-documents API endpoints with examples

Produces ADR (Architecture Decision Records) templates

Validates design against OWASP security guidelines

Design Document Generation:

Plain Text Input: "E-commerce platform with real-time inventory, payment processing, and mobile-first responsive design" Output: ├── architecture/ │ ├── system-overview.mermaid │ ├── database-schema.sql │ ├── api-contracts.yaml │ └── ADR/ │ ├── 001-database-choice.md │ └── 002-payment-integration.md ├── frontend/ │ ├── component-hierarchy.md │ ├── state-management.md │ └── responsive-breakpoints.md └── security/ └── threat-model.md

Human Checkpoint: Architecture review meeting with Dev Lead + Senior Devs before implementation kickoff.

## Phase 4: Development (Implementation)

### Current Touchpoints

点击图片可查看完整电子表格

### AI Revolution

AI Module: "Coding Swarm" — Multi-Agent Development System

点击图片可查看完整电子表格

Interaction Flow:

Developer describes task in natural language

Sisyphus analyzes and delegates to appropriate sub-agents:

Backend tasks → Oracle (GPT-5.2) for logic + Ultrabrain (Opus 4.5) for architecture

Frontend tasks → Frontend Engineer (Gemini 3 Pro)

Debug/fix → Oracle (GPT-5.2)

Background agents run tests, lint checks in parallel

Todo Continuation Enforcer ensures tasks complete end-to-end

Automation Capabilities:

Auto-generates boilerplate code from specifications

Creates unit tests alongside implementation

Handles 8000+ ESLint warnings in a single day (verified case study)

Converts local apps to SaaS web apps overnight

Maintains coding standards via Comment Checker (prevents AI slop)

Development Workflow (Ultrawork Mode):

Plain Text Developer: "ulw implement user authentication with OAuth 2.0, JWT tokens, and refresh token rotation" Sisyphus Response: ├── Delegating to Oracle for auth flow design... ├── Delegating to Ultrabrain for security review... ├── Creating background agent for test generation... │ ├── Implementation: │ ├── src/auth/oauth-handler.ts │ ├── src/auth/jwt-service.ts │ ├── src/auth/refresh-rotation.ts │ └── src/middleware/auth-middleware.ts │ ├── Tests: │ ├── tests/auth/oauth.test.ts │ └── tests/auth/jwt.test.ts │ └── Documentation: └── docs/auth-flow.md

Cost Optimization:

Smart model routing saves 30-50% on tokens

Use Gemini 3 Flash for simple refactors

Reserve Opus 4.5 for complex architecture decisions

Batch similar tasks to maximize context reuse

Human Checkpoint: PR reviews still require human Dev Lead approval. AI assists with automated review comments.

## Phase 5: Quality Assurance & Testing

### Current Touchpoints

点击图片可查看完整电子表格

### AI Revolution

AI Module: "Quality Guardian" — Automated Testing & Security Agent

点击图片可查看完整电子表格

Interaction Flow:

Auto-generated test suites from implementation code

Playwright skill runs E2E tests automatically

Security scan integrated into CI/CD pipeline

AI triages failures, suggests fixes, auto-creates bug tickets

Automation Capabilities:

Generates comprehensive test cases from user stories

Creates edge case tests based on code analysis

Performs automated security vulnerability scanning

Generates test data with realistic patterns

Produces test coverage reports with improvement suggestions

Security Testing Matrix:

Plain Text ┌─────────────────────────────────────────────────────────────────┐ │ GPT-5.2 SECURITY SCAN │ │ (CVE-Bench: 87% accuracy) │ ├─────────────────────────────────────────────────────────────────┤ │ │ │ ✓ SQL Injection ✓ XSS Vulnerabilities │ │ ✓ CSRF Detection ✓ Authentication Flaws │ │ ✓ Dependency Audit ✓ Secrets in Code │ │ ✓ API Security ✓ Rate Limiting Gaps │ │ │ │ Output: security-report.md + auto-created Lark tickets │ │ │ └─────────────────────────────────────────────────────────────────┘

Quality Gates (Automated):

[ ] Unit test coverage > 80%

[ ] No critical/high security vulnerabilities

[ ] All E2E tests passing

[ ] Performance benchmarks within threshold

[ ] Code review AI suggestions addressed

Human Checkpoint: PO conducts UAT with stakeholders. QA Lead signs off on release readiness.

## Phase 6: Deployment & Release

### Current Touchpoints

点击图片可查看完整电子表格

### AI Revolution

AI Module: "Release Conductor" — Deployment Automation Agent

点击图片可查看完整电子表格

Interaction Flow:

Dev Lead triggers deployment via Lark command or GitHub PR merge

Sisyphus generates deployment checklist and runbook

OpenClaw monitors deployment, sends real-time updates to team channels

AI watches logs for anomalies, auto-alerts on issues

Automation Capabilities:

Generates deployment runbooks from infrastructure code

Creates rollback procedures automatically

Monitors deployment health in real-time

Auto-generates release notes from merged PRs

Sends stakeholder-appropriate notifications via multiple channels

Deployment Pipeline:

Plain Text ┌─────────────┐ ┌─────────────┐ ┌─────────────┐ │ PR Merge │────▶│ AI Review │────▶│ Staging │ │ to main │ │ + Checklist│ │ Deploy │ └─────────────┘ └─────────────┘ └──────┬──────┘ │ ┌─────────────┐ ┌──────▼──────┐ │ Production │◀────│ Health │ │ Deploy │ │ Checks OK │ └──────┬──────┘ └─────────────┘ │ ┌──────▼──────┐ │ OpenClaw │ │ Notifies │ │ Lark/Slack │ └─────────────┘

Human Checkpoint: Final production sign-off by Dev Lead + PO before deployment execution.

## Phase 7: Monitoring & Operations

### Current Touchpoints

点击图片可查看完整电子表格

### AI Revolution

AI Module: "Operations Sentinel" — Monitoring & Incident Response Agent

点击图片可查看完整电子表格

Interaction Flow:

OpenClaw monitors error tracking (Sentry webhook integration)

AI classifies severity, creates bug tickets automatically

For known patterns, Sisyphus auto-generates fix PRs

Escalates to human on-call for novel/critical issues

Automation Capabilities:

Real-time error classification and prioritization

Auto-generated incident reports

Pattern matching against historical incidents

Suggested fixes based on past resolutions

Post-mortem template generation with timeline

Proactive Monitoring:

Plain Text OpenClaw Configuration: ├── Sentry Integration │ └── Webhook: Capture errors → AI classification → Auto-ticket │ ├── Heartbeat Checks │ └── Every 15min: Health endpoint checks → Alert on failure │ ├── Performance Monitoring │ └── Threshold breach → AI analysis → Suggested optimization │ └── Security Monitoring └── Suspicious activity → Immediate escalation + containment suggestion

Human Checkpoint: On-call engineer reviews AI-generated fixes before merge. Critical incidents require Dev Lead approval.

## Phase 8: Maintenance & Iteration

### Current Touchpoints

点击图片可查看完整电子表格

### AI Revolution

AI Module: "Evolution Engine" — Continuous Improvement Agent

点击图片可查看完整电子表格

Interaction Flow:

Claude Cowork aggregates feedback from multiple sources (Lark, email, support tickets)

AI categorizes and prioritizes feature requests

Generates quarterly roadmap draft based on business value + technical feasibility

Sisyphus identifies technical debt and suggests refactoring priorities

Automation Capabilities:

Synthesizes user feedback into actionable insights

Generates product metrics dashboards

Creates technical debt reports with ROI analysis

Auto-drafts stakeholder update presentations

Suggests optimal sprint capacity allocation

Continuous Improvement Loop:

Plain Text ┌─────────────────────────────────────────────────────────────────┐ │ EVOLUTION ENGINE CYCLE │ ├─────────────────────────────────────────────────────────────────┤ │ │ │ ┌──────────┐ ┌──────────┐ ┌──────────┐ │ │ │ Collect │────▶│ Analyze │────▶│ Prioritize│ │ │ │ Feedback │ │ Patterns │ │ Features │ │ │ └──────────┘ └──────────┘ └────┬─────┘ │ │ │ │ │ ┌──────────┐ ┌──────────┐ ┌────▼─────┐ │ │ │ Measure │◀────│ Release │◀────│ Implement│ │ │ │ Impact │ │ Update │ │ Changes │ │ │ └────┬─────┘ └──────────┘ └──────────┘ │ │ │ │ │ └───────────────── Loop ────────────────────────────────┘ │ │ └─────────────────────────────────────────────────────────────────┘

Human Checkpoint: PO + CEO review AI-generated roadmap quarterly. Strategic decisions remain human-driven.

## Appendix A: Tool Setup Quick Reference

### OpenClaw Setup (PO/CEO)

Bash # One-liner install curl -fsSL https://openclaw.ai/install.sh ¦ bash # Onboard your assistant openclaw onboard # Connect to Telegram/WhatsApp via menu

### OpenCode + Oh-my-opencode Setup (Dev Team)

Bash # Install OpenCode curl -fsSL https://opencode.ai/install ¦ bash # Install Oh-my-opencode plugin bunx oh-my-opencode install # Launch in project directory opencode

### Claude Cowork Setup (PO/PM)

Download Claude Desktop for macOS

Subscribe to Claude Max ($100-200/mo) or Pro ($20/mo)

Click "Cowork" in sidebar

Grant folder access to project directory

## Appendix B: Model Cost Comparison (Jan 2026)

点击图片可查看完整电子表格

### Cost Optimization Strategy

Route 70% of requests to cheaper models (Flash/Sonnet)

Reserve Opus 4.5 for architecture decisions only

Use caching for repeated context

Batch similar operations

## Appendix C: AGENTS.md Template for Projects

Markdown # AGENTS.md## Project Context- **Name**: [Project Name] - **Tech Stack**: [e.g., Next.js, PostgreSQL, Redis] - **Primary Language**: TypeScript ## Agent Permissions- **File Access**: Full read/write in src/, limited in config/ - **Shell Commands**: Allowed for testing, linting, building - **External APIs**: Restricted to approved list ## Coding Standards- Follow existing patterns in codebase - Run `pnpm lint` before committing - Test coverage minimum: 80% ## Off-Limits- Do not modify .env files - Do not push directly to main - Do not delete production data

## Appendix D: Security Considerations

### Prompt Injection Prevention

Sandbox all AI agents in containerized environments

Limit folder access to designated project directories

Review AI-generated code before execution in production

Use OWASP LLM Top 10 (2025) as security baseline

### Data Privacy

No production credentials in AI context

Use dummy data for AI testing

Audit AI tool access quarterly

Follow NIST AI RMF guidelines

## Document History

点击图片可查看完整电子表格

Document Owner: Product Owner
Review Cycle: Quarterly
Next Review: May 2026

# Tap.fun Example:

Got it – I've updated the workflow accordingly with your instructions.

## 1. Executive Summary (tap.fun “Tap Trading” applied SOP)

Goal (from CEO/client): “Build something like Euphoria” (mobile-first, fun, one‑tap price prediction/trading UX). Euphoria positions “Tap Trading” as a mobile-first, game-like consumer trading experience and “one tap trading, in the palm of your hand.” (docs.euphoria.finance)

MVP we can ship fast (your current repo PRD direction): tap.fun Fortress Simulator = real-time “windowed one-touch” price-touch game on BTC, driven by live Binance data, with calibrated pricing + stable React UI; explicitly simulation only (no real-money gambling).

Core workflow contract (non-negotiables): Clarify Gate → Evidence Gate → decision boundaries → slice-based shipping (WorkGraph + progress logs).

## 2. Software steps (phases)

Initiation (CEO request → product intent)

Clarify + Scope Lock (MVP boundaries + “done” proof)

Research + Spec (game mechanics, oracle, pricing, risk controls)

Plan slices (milestones, owners, test plan)

Build + Verify (incremental slices, evidence logs)

Demo + Acceptance (proof pack)

Change Control (no silent scope creep)

Retro (skills + SOP improvement)

## 3. AI integration points (minimal, high leverage)

After every meeting/chat: Decision/Questions/Actions summary (1 page)

Before coding: Scope Lock draft + explicit assumptions + acceptance proof

Spec phase: convert “tap trading UX” → testable mechanics (state machine + pricing + settlement)

Planning: slice plan + WorkGraph tasks + verification commands

Execution: status + evidence rollups from GitHub/Lark/Drive

Acceptance: demo script + proof pack

Change: Change Note draft + impact + updated scope

(Always: AI drafts/retrieves; humans approve/commit.) (microsoft.com)

## 4. Applied SOP by phase (tap.fun tap-trading)

### 4.1 Phase: Project Initiation (CEO request → intent brief)

Current Touchpoints

CEO/Stakeholders: “Build like EuphoriaFi” (vision, urgency).

PO: translate into a 1-page intent + options, avoid guessing.

Dev Lead/Quant: not involved yet (avoid premature design).

AI Revolution

AI Module: “Intent Brief + Competitor Synth”

Interaction (inputs → outputs)

CEO input to AI: 5 bullets (goal, target user, success, deadline pressure, risk tolerance).

AI output:

Intent Brief (1 page): outcome + constraints + unknowns

“What to decide now” list (A/B/C)
Automation

Pull key competitor language into a reference section (Tap Trading = “mobile-first game-like” + one-tap) to align vocabulary. (docs.euphoria.finance)

Why this works

Prevents “build vibes.” Converts “like Euphoria” into decision points before anyone codes.

### 4.2 Phase: Clarify & Scope Lock (MVP boundaries + proof)

Current Touchpoints

CEO/Stakeholders: choose MVP scope and what’s explicitly NOT happening.

PO: writes Scope Lock + Acceptance Proof (client-safe).

Dev Lead: feasibility check (quick).

AI Revolution

AI Module: “Scope Lock Generator (client-safe)”

Interaction

PO inputs to AI: Intent Brief + repo constraints.

AI outputs Scope Lock v1 that matches your current repo reality:

In-scope (MVP demo):

Real-time price-touch game on BTC

Live Binance data integration

Calibrated pricing engine

Stable React UI

Out-of-scope (explicit): real-money gambling; true HFT (UI render tick is 100ms).

Acceptance Proof: “demo works + key checks pass + evidence recorded” (see Phase 6)

Automation

Enforce Clarify Gate: no slice starts until success criteria + verification are explicit.

Why this works

It matches your workflow rules (Clarify Gate) and prevents unbounded scope.

### 4.3 Phase: Research &, pricing, settlement)

Current Touchpoints

Quant/Research: define pricing + settlement corre.

Dev Lead: translate spec into implementable modules.

PO: keep spec readable; keep decisions logged.

AI Revolution

AI Module: “Quant Spec Compiler + Risk Checklist”

Interaction

Quant inputs to AI: “Windowed One-Touch” concept + constraints.

AI outputs a spec that matches your PRD (already mostly written):

Game: grid-based windowed one-touch (win if oracle touches band inside future window).

Modes (band widths 20/50/100 and window ranges).

Oracle/settlement uses 1s OHLC (high/low for touch settlement” issue).

Quote/render tick:

Pricing: Monte Carlo + Brownian-Bridge touch probability; calibration layer; risk cratio, liability haircuts). on

Draft a “Spec → Test Matrix” (each mechanic maps to a test: unit/integration/scenario).

Premortem (10 min): assume the launch deble failure causes; convert to mitigations. (Harvard Business Review)

Why this works

“Auditability” comes from explicit settlement rules + test mapping; premortem surfaces hidden blockers early. (Harvard Business Review)

### 4.4 Phase: Plan slices (WorkGraph + verification commands)

Current Touchpoints

Dev Lead: slices the build (backend stream, pricing engine, UI grid, bet flow).

PO: ensures each sliceof.

CEO: approves tradeoffs (fast vs safe).

AI Revolution

AI Module: “Slice Planner + WorkGraph Builder”

Interaction

Dev Lead inputs: desired milestone + constraints (Flask + React Vite, Binance WS).

AI outputs:

Slice list + dependencies (WorkGraph)

Verification commands per slice

Evidence logging plan (progress files + merged Progress.txt)

Automation

Auto-create GitHub issues/labels + Lark sprint tasks from slice plan (via your integration bot).

Keep PRD.json small and current slice-by-slice (your workflow rule).

Why this works

Controlled concurrency + explicit verification avoids multi-agent thrash and “it works on my machine.”

### 4.5 Phase: Build & Verify (evidence-driven)

Current Touchpoints

FE: implements grid UX + tap flow.

BE: SSE stream + bet API endst.

Quant: validates pricing/calibration outputs.

PO: wants truth without reading code.

AI Revolution

AI Module: ot + Evidence Reporter”

Interaction

Dev inputs to AI: slice task + allowed paths + verification commands.

AI outputs: diffs + test updates + run outputs (captured in progress logs).
Automation

Enforce Evidence Gate: never mark acceptance as pass without command evidence + touched files logged.

Failure triage: harness/env vs logic bug vs spec mismatch (prevents infinite loops).

Concrete verification anchors (from PRD)

Backend run: PYTHONPATH=. python3 -m src.server (Binance live by default).

Strategy tests: python3 fortr:contentReference[oaicite:34]{index=34}s.py --max-ticks 10000 --modes 20.

Frontend: npm run dev in `

Why this works

“Proof” is repeatable commands + logs, not opinions. (Evidence Gate baseline.) Phase: Demo / Acceptance (Proof Pack)

Current Touchpoints

CEO/Stakeholders: wants a conhoria’s “tap trading” feel.

PO: runs denks; locks “done.”

Dev Lead: supports if issues.

AI Revolution

AI Module: “Demo Script + Proonteraction

PO inputs: Scope Lock + Acceptance checks.

AI outputs Proof Pack (client-safe):

Demo script (tap grid, place bet basket, show settlement)

Evidence links: commands run + outputs

Known limitations (e.g., simulation-only, live Binance dependency)

Why this works

Matches Euphoria-style “tap trading” narrative (fun, one tap) but anchored in evidence and explicit limitations. (docs.euphoria.finance)

### 4.7 Phase: Change Control (no silent creep)

Current Touchpoints

CEO: “Add ETH”, “add staking vault”, “add wallet login”, “make it real money.”

PO: must convert change into impact and choice.

Dev Lead: estimates and risk signal.

AI Revolution

AI Module: “Change Note Automator (impact + options)”

Interaction

PO inputs change request.

AI outputs: Change Note with A/B/C options + impact (time/risk/scope).
Automation

Decision boundary enforced: AI does not change dependencies/security posture unilaterally; it presents options and asks the decision-maker.

Why this works

Prevents stealth scope; keeps commitments honest.

### 4.8 Phase: Retro (repeatable improvement)

Current Touchpoints

PO + Dev Lead: what caused thrash? what reduced rework?

CEO: approves process tweaks if needed.

AI Revolution

AI Module: “Friction Miner → Skills Learned”

Interactirecurring failures; proposes template/preset tweaks.

Automation

Append to Efficiency/Retro logs; promote stable fixes into “Skills Learned” (your workflow evolution loop).

Why this works

Converts pain into reusable “how we work” improvements instead of repeating mistakes.

## 5. Minimal measurement (compare to baseline)

Delivery performance (industry standard)

Use DORA delivery metrics (5-metric model) for outcomes. (dora.dev)

Tap-trading product workflow (PO/CEst → Scope Lock approved” time

“Scope Lock → demo” time

# scope changes without Change Note (should be 0)

# acceptance disputes (should trend down)

# Evidence Gate violations (should be 0)

### Optional: competitor alignment (what “like Euphoria” concretely means)

“Tap Trading” framed as a fun, mobile-first, game-like experience; one-tap trading phrasing. (docs.euphoria.finance)

Euphoria described as gamified mobile-first derivatives app on MegaETH with one-touch “tap trading” interface (context only, not a requirement). (crypto-fundraising.info)